## Slide 1: Agile in a Highly Regulated Organization: part 2
Tami Flowers
KCDC - May 16, 2014

## Slide 2
Titanium Sponsors
Platinum Sponsors
Gold Sponsors

## Slide 3: Highly Regulated Environment
I worked for a company with these words in it’s name:
  Federal
  Home Loan
  Bank
That meant we had to consider
  Sarbanes Oxley Act (SOx)
  COBIT
= internal auditors, external auditors, internal risk management group, examiners
= 6-9 months a year of being audited or examined

## Slide 4: Today’s Discussion
How adding service levels to your SDLC based on project size or characteristics can help.
Examples of artifacts for each service level and how to map them back to controls.
How a governance group to interface with auditors or examiners can help ease your pain.
What types of things do auditors/examiners ask for and how to prepare.
Lessons learned.

## Slide 5: Regulations do not tell you how to build software
Controls, not the HOW or the process, is the focus.
As long as your process can show
  the controls,
  that the controls are implemented and tested
Then the process you use to build software is up to you and your organization.

## Slide 6: Types of sox controls
Business units
  Any business department that impacts financial statements
    Accounting
    Finance
    HR (executive compensation, etc.)
IT
  IT general controls
  IT application controls

## Slide 7: IT general controls
Control environment, designed to shape the “tone at the top”
Change management procedure
Source code/document version
Software development life cycle standards
Logical access policies
Incident management policies and procedures (operational processing)
Problem management policies and procedures
Technical support policies and procedures
Hardware/software configuration, installation, testing
Disaster recovery/backup recover procedures
Physical security

## Slide 8: It application controls
Completeness checks – records processed end to end
Validity checks – only valid data input or processed
Identification – all users uniquely and irrefutably identified
Authentication – mechanism in application system
Authorization – only approved users have access
Input controls – ensure data integrity fed from upstream sources
Forensic controls – data scientifically and mathematically correct

## Slide 9
In all, 12 IT control objectives, which align to the Public Company Accounting Oversight Board
(PCAOB) Auditing Standard No. 2 and Control Objectives for Information and related Technology (COBIT ®), were defined for Sarbanes-Oxley. Figure 1 provides a high-level mapping of the IT control objectives for Sarbanes-Oxley described in the IT Control Objectives for Sarbanes Oxley , 2nd edition document, IT general controls identified by the PCAOB and the COBIT 4.0 processes.
Notes: Public Company Accounting Oversight Board

## Slide 10: Business controls
Things that impact financial statements
Business units should have these documented
  Talk to your CFO

## Slide 11: Project Lifecycle
Feasibility
Release Planning
Iterate
Close Out
Initiation
  Identify the controls at each lifecycle stage.
    Business controls
    IT general controls
    IT application controls
  Update your SDLC and identify the controls and how you are going to prove that the control was met, tested, or validated.

## Slide 12: Service Level Agreements (SLA)
Our friends at Wikipedia say:
  A service-level agreement is an agreement between two or more parties, where one is the customer and the others are service providers.
Use them in your SDLC to define service levels
    Applicable controls
    The required deliverables or documentation
As projects are requested, have the requestor define the SLA

## Slide 13: Service levels
Determine what makes sense in your organization to distinguish between levels. Examples include:
  The type of change being requested
    data change versus code/functionality change vs minor software upgrade
  Will the request impact a SOx key control or financial information posted to the General Ledger (Accounting/Financial Reporting)
  Is the change being made to a SOx critical IT application
  Level of effort in terms of scope and business unit/developer time to implement the request
    Cost
    # of resources
    time
Required deliverables and controls vary between the service levels

## Slide 14: Service Levels

## Slide 15: Show and tell

## Slide 16: Where to test controls
Release plan with the controls identified in stories
Test plan with specific test identified to test or validate controls

## Slide 17: A governance group can help
Interface between IT and auditors/examiners
  Set agreed upon deadlines for response to findings
Focused on controls and keeping them updated
Continuous monitoring of adherence
Keep IT aware of findings, any needed action and deadlines
Ensure IT is trained and aware of control deliverables

## Slide 18: Examiners, auditors, oh my
Things they wanted to know
  What is our SDLC
  Controls within the SDLC
  Prove that the control was implement/tested
  Show us the documentation to prove it was tested
    If it wasn’t documented, it didn’t happen
    Show screen shots of anything with calculations, money, etc.
  Normally we knew ahead of time what they wanted to review
Responding to requests
  Pull documentation they request; normally they’ll request a release or project
  Save it to a location they can get to
Responding to findings
  Material vs immaterial
  Will need to take action on the material findings; they will be disclosed on financial statements
  May be told that the immaterial will become material if not resolved

## Slide 19: Lessons learned
Perform periodic internal testing of IT controls
Resolve any findings ahead of audits/exams
Governance of this is a full time job
Use a team to work through the controls and documentation within the SDLC – include governance and multiple roles (Dev, BA, QA, Architecture, PM)

## Slide 20: Me
Twitter: TamiLFlowers
LinkedIn: Tami Flowers
Slideshare: www.slideshare.net\tamiflowers
Thanks!